## Slide 1
RACI Tool
A structured business analysis technique for assessing and allocating workload across teams and individuals

## Slide 2: RACI – Overview
What is it
RACI helps to clarify what activities & functions need to be done and who needs to do them. RACI development is a systematic process involving the identification of functions to be accomplished and clarification of roles and levels of participation for the activities. RACI is useful at clarifying the allocation of workload across teams and identifying inefficiencies in current workload allocation models. RACI development is meant to be collaborative – facilitating group involvement for design and buy-in.
When to use it
RACI is a useful tool in a number of business analysis and improvement scenarios: The distribution of workload across a team is sub-optimal; A team, function or business unit is reorganized and a method is needed to verify workload coverage and clarify responsibilities; Staffing changes necessitate team and individual workload coverage reviews; Functional procedures and accountabilities need clarifying and documenting.
Why use it
RACI is a very effective tool for identifying workload imbalances in teams. It can help to ensures that key functions and activities are not overlooked and that there is not surplus capacity. A RACI can help new team members rapidly identify their 'roles and responsibilities’. A RACI can provide a mechanism for
discussion and resolving inter/intra team confusion around workload responsibilities. RACI is a simple way
to document and communicate roles and responsibilities.

## Slide 3: RACI – Method
How you use it
Step 1. Determine the task, job or function that needs a RACI developed
Step 2. Determine and list the activities and roles involved in that task or job and the individuals involved
Step 3. For each activity, assign Accountability and the appropriate amount of R's, C's and I's to accomplish the task (see next page for definitions)
Step 4. Ensure all of the roles / individuals understand the requirements of them and are capable and committed to delivering
Step 5. Analyze RACI matrix for issues, inefficiencies and opportunities to improve (see 2 pages over for insights)
A more comprehensive “How to” guide for the RACI can
be found on experttoolkit.com

## Slide 4: RACI – Method
How you use it
Step 3. Definitions

## Slide 5: RACI – Method
How you use it
 | What to look for | What it might mean
Horizontal | Lots of Rs | Too many people involved
 | No Rs or As | Activity is not getting done or doesn’t need doing
 | More than one A | Uncertainty
 | Lots of Cs | Too many people involved
 | Lots of Is | Too many people being advised
Vertical | Lots of Rs | Too much work
 | No empty spaces | Too much work or involvement
 | No Rs or As | Activity is not required
 | Too many As | Accountability not at the right level
Step 5. Insights

## Slide 6: RACI – Template
Activities / Decisions |  |  |  |  |  |  |  |  | 
Task / Function